KGG-12h MVP — Hackathon Edition (Rewritten)

One-liner: Verify every factual claim from an LLM answer with proof from Wikipedia/Wikidata, show per-claim verdicts (✅/❌/⚪) with calibrated confidence, and never fail the live demo—even offline.

TL;DR (what we’re shipping in 12 hours)

- Input: A user prompt and the model’s answer (paste or API).

- Output: A structured report: per-claim cards with status, cited snippet, link, and a calibrated probability of hallucination; a top-level label.

- Why this wins: Judges can see truth (explainable cards), latency is snappy, and the demo is resilient to flaky Wi-Fi.

Scope & Non-Goals (strict for 12h)

In-scope

- English only. Wikipedia (+ optional Wikidata) as knowledge source.

- Single-turn inputs; up to 6 claims per answer (truncate beyond).

- Calibration via a tiny labeled set (20–30 examples) for confidence.

- Offline cache seeded with 50–100 common facts and our demo pages.

Non-goals (12h)

- No open-web browsing; no real-time data (news, weather, stocks).

- No multilingual; no tool execution; no code-execution validators.

- No domain-specific KBs (can be “Domain Packs” post-hackathon).

User Story

“As a judge, I paste any LLM answer and instantly see which sentences are supported or wrong, with proof and an overall risk label.”

Output Contract (UI & API)

{

"label": "hallucination|supported|uncertain",

"probability": 0.0,

"claims": [

{

"text": "",

"status": "pass|fail|uncertain",

"evidence": {"title":"", "snippet":"", "url":"", "source":"wikipedia|wikidata"},

"confidence": 0.0

}

],

"rationale": "one-paragraph summary"

}

Evidence hygiene: Only show snippets with exact entity/number hits; highlight matched spans.

Architecture Overview

Main Pipeline (white lane)
0. LLM Output Interceptor – capture model answer, send to pipeline.

- Grounding Gateway – fetch context pack (if any), apply allowlist; if missing context/evidence → hard-gate risky features.

- Attribution-First Decoder – low-temp for factual spans; tag source slots.

- Claim Decomposer – split into atomic claims (entity, numeric, temporal, causal, code/API, steps).

- Verifier Mesh (Hybrid) – Evidence NLI, Numeric/Unit check (pint), Temporal staleness, AIS/Citation rule checks, Consistency ensemble.

- CoVe Self-Audit – light self-consistency pass over contradictions.

- Confidence Composer – features → calibrated probability (isotonic; fallback Platt).

- Output Rebuilder – emit only passing/uncertain spans; assemble cards; map citations.

Context Engine (blue lane)

- ST Session Tracker, EM Episodic Memory, WN Working Notes (ephemeral TODOs), TW Temporal Watcher (staleness), CW Contradiction Watcher, PPM Preference/Policy Manager, CP API Context Pack.

- Explicit feeds: TW/CW feed hard-gates to step 4 and features to step 6.

Observability & Feedback (right rail)

- Per-claim logs, confidence overlay, user feedback → audit tasks.

Latency & Quality Targets (on a laptop)

- Claim split ≤ 150 ms

- Retrieval (k=12 sentences total) ≤ 1.2 s

- NLI per claim ≤ 250 ms (batch where possible)

- End-to-end ≤ 2.5 s for ≤6 claims

- Demo robustness: 100% offline path via cache

Components (surgical 12-hour cuts)

Claim Decomposer

- Simple rules + spaCy NER; split on conjunctions and punctuation; classify claim type.

Retrieval

- Wikipedia: search → fetch page → keep top sections → embed sentences → rank by cosine to claim.

- Wikidata (stretch): Title→Q-id lookup; SPARQL for key triples (dates, numerics).

- On-disk cache for page HTML, sentence embeddings, and SPARQL results.

Verifier Mesh

- NLI: roberta-large-mnli (or deberta-v3-large if pre-cached).

- Numeric/Unit: pint; near-matches (±5%) → uncertain.

- Temporal: if claim has “now/current/today” and evidence timestamp is stale → uncertain.

- AIS/citation rules: forbid fabricated citations; require entity overlap.

Confidence Composer

- Feature vector per claim: [max_entail, max_contradict, entail−contradict, num_ok, time_ok, cw_flag].

- Calibration: isotonic regression on 20–30 examples; fallback: Platt.

Output Rebuilder

- Assemble per-claim cards (✅/❌/⚪), show snippet highlight + link.

- Top label based on thresholds: ≥0.90 Verified, 0.70–0.90 Likely, <0.70 Redline/Ask.

Offline/Flaky Net Fallback

- data/seed_kb.json with 50–100 canonical facts.

- Pre-cache the Wikipedia pages used in demo; toggle Offline mode in UI.

Team of 3 — 12-Hour Execution Plan

Roles

- A (Backend/Lead): FastAPI, schemas, calibration, packaging.

- B (Retrieval+Verify): Wikipedia/Wikidata adapters, NLI wrapper, numeric/temporal checks.

- C (UI+Pitch): Streamlit UI, evidence cards, offline cache seeding, 3-min pitch deck.

Timeline

- H0–1 Repo bootstrap, env lockfile, seed 10 prompts + labels.

- H1–3 Claim Decomposer v1 (rules + spaCy), unit tests.

- H3–5 Wikipedia extractor + cache; (stretch) Wikidata lookup.

- H5–7 Verifier Mesh v1 (NLI + numeric + temporal).

- H7–8 Confidence Composer v1; small calibration set.

- H8–10 Streamlit UI (left prompt → center answer → right claim cards).

- H10–11 Calibrate on 20–30 examples; tune thresholds.

- H11–12 Golden demo path; offline toggle; pitch rehearsal ×2.

Minimal Repo Layout

kgg12h/

app/              # FastAPI

main.py

schema.py

core/

claims.py       # spaCy+rules → atomic claims

retrieve.py     # wikipedia.py, wikidata.py, cache.py

verify.py       # nli.py, numeric.py (pint), temporal.py

compose.py      # features → calibrated prob

ui/

app.py          # Streamlit front-end

data/

seed_kb.json    # offline facts + cached hits

demo_prompts.json

scripts/

calibrate.py

requirements.txt

README.md

Demo Storyboard

- Paste an LLM answer.

- See claim cards render instantly with ✅/❌/⚪, snippet highlights, and links.

- Flip Offline mode → run same demo with cache only.

- Show a wrong answer (e.g., “Eiffel Tower is in Rome; height 400m”) → two red cards.

Judge-Facing Pitch Script (≈3 minutes)

- Problem: LLMs misstate facts; enterprises need proof-attached answers.

- Solution: KGG-12h turns outputs into atomic claims, verifies each against Wikipedia/Wikidata, and calibrates confidence.

- Live Demo: (Run storyboard.)

- Secret Sauce: per-claim verification + tiny calibration + offline cache → low latency, high explainability.

- Impact: (Show mini test) ≥90% obvious wrong claims flagged; ≤2.5s latency.

- Roadmap: Domain Packs, multilingual, tool execution.

Success Metrics (for the hackathon)

- Accuracy win: ≥90% of obviously wrong claims flagged on a 20-item public-facts set.

- Latency win: ≤2.5s end-to-end on laptop for ≤6 claims.

- Reliability win: Demo runs 100% in Offline mode.

Risks & De-Risking

- Model downloads fail → ship wheelhouse; pre-download to repo cache.

- Wikidata too slow → toggle off; Wikipedia only.

- NLI latency → batch claims; cap at 6.

- Ambiguous claims → label uncertain with clear rationale.

Stretch (post-hackathon)

- Multi-language packs; enterprise doc connectors; tool execution validators.

- Reranking via cross-encoder; dynamic thresholds per claim type.

Tools & Model Picks

- NLI: roberta-large-mnli (or deberta-v3-large if already cached)

- Embeddings: sentence-transformers/all-MiniLM-L6-v2

- NER: en_core_web_sm (spaCy)

- Units: pint

Runbook (fast demo)

# 1) Setup

python -m venv .venv && source .venv/bin/activate

pip install -r requirements.txt

python -m spacy download en_core_web_sm

# 2) Precache demo pages

python scripts/precache_wiki.py --pages "Eiffel Tower" "Moon landing" ...

# 3) Start services

uvicorn app.main:app --reload &

streamlit run ui/app.py

Done. This is the exact text we’ll share as the MVP doc and present on stage.